PERSON 1 — WORK ALLOCATION

Decision-Stable Causal Attribution

Role: Research, Statistical Modelling & Python Backend

Purpose: This document defines Person 1’s responsibilities for building the statistical and computational core of Decision-Stable Causal Attribution. Person 1 owns the Python pipeline, mathematical outputs, evaluation, and the data contract consumed by Person 2’s frontend.

# 1. Scope and Ownership

Person 1 is responsible for generating trustworthy, reproducible results. The frontend will visualize these results; it must not invent or independently recalculate the statistical claims.

Build and validate the synthetic customer-journey simulator.

Implement attribution baselines and a causal-effect estimator.

Measure overlap and identifiability limitations.

Compute sensitivity intervals under hidden-confounding assumptions.

Optimize budget allocation and calculate decision stability/breakdown points.

Implement experiment selection where feasible.

Run reproducible evaluations and export versioned JSON for the frontend.

# 2. Detailed Task Breakdown

## Task 1 — Simulator (C1)

Generate customer journeys with observed covariates, channel exposures, conversion outcomes, and latent purchase intent U (kept internal to the simulator).

Support tunable hidden-confounding strength, proxy quality, positivity/overlap, effect heterogeneity, channel costs, and conversion saturation.

Create named scenarios such as Mild Confounding, Retargeting Trap, Poor Overlap, Hidden-Intent Heavy, Null Channel, and Heterogeneous Effects.

Compute ground truth using interventions with controlled random seeds, so true effects and optimal allocations are known in simulation.

Write acceptance tests: randomized exposure recovers known effects; confounding creates expected bias; base rates behave as configured.

Deliverables: simulator module, scenario configs, reproducible seeds, acceptance tests.

## Task 2 — Data Layer and Schemas (C2)

Define consistent structures for journeys, exposures, covariates, simulator-only truth, and evaluation outputs.

Use Parquet where appropriate and validate configuration/output structures.

Agree with Person 2 on a versioned JSON schema before major implementation begins.

Deliverables: data schemas, sample fixture, JSON contract and validation.

## Task 3 — Attribution Baselines (C3)

Implement last-click, first-click, linear attribution, Markov removal effect, sampled Shapley, and a simple logistic baseline.

Include a propensity-adjusted baseline if feasible.

Document that these are comparison methods, not the project's novel contribution.

Deliverables: baseline module and reproducible baseline outputs.

## Task 4 — Causal Estimator (C4)

For the MVP, define a point-exposure treatment per channel over a lookback window, using only pre-exposure confounders.

Estimate propensity and outcome models, then implement cross-fitted augmented inverse-propensity weighting (AIPW).

Record effect estimates, uncertainty estimates, propensity scores, and weights.

Keep the time-varying marginal structural model and optional GRU as stretch goals.

Deliverables: tested estimator module and channel-level effect estimates.

## Task 5 — Overlap and Identifiability Diagnostics (C5)

Compute propensity distributions, extreme propensity shares, effective sample size, weight concentration, and covariate balance.

Apply thresholds selected using separate simulator seeds, then freeze them before final evaluation.

Flag channels with poor overlap as observationally unidentifiable under the chosen diagnostic rule; document that this is a diagnostic decision, not proof of absolute non-identifiability.

Deliverables: diagnostics module and channel-level diagnostic flags.

## Task 6 — Sensitivity Engine (C6)

Select and implement a published marginal sensitivity-model bound formulation after reviewing the relevant literature.

Calculate channel-effect intervals across a Gamma grid (for example, 1.0–3.0 in 0.1 increments).

Benchmark Gamma against observed covariates by measuring how estimates change when important covariates are omitted.

Test interval coverage in simulation when the assumed Gamma covers the true confounding strength.

Deliverables: sensitivity intervals, Gamma calibration outputs, coverage tests.

## Task 7 — Decision Engine (C7)

Implement the budget objective using channel effects, costs, saturation, and allocation constraints.

Compute the point-estimate allocation and a robust/minimax-regret allocation.

Calculate worst-case regret across the sensitivity uncertainty set.

Define the decision breakdown point Gamma* as the smallest Gamma where the chosen allocation ceases to be optimal or exceeds the pre-agreed regret tolerance.

Produce stable, fragile, or unidentifiable labels using agreed rules.

Deliverables: allocation optimizer, regret curve, breakdown point, stability labels.

## Task 8 — Experiment Selector (C8)

Define candidate experiments by channel, customer segment, holdout fraction, sample size, and cost.

Estimate expected reduction in decision regret minus experiment cost (value of information).

Compare the selection policy with random, widest-interval, largest-spend, and ranking-uncertainty baselines.

Check sensitivity to at least two working distributions for experiment outcomes.

Treat full sequential selection as an extension if the core pipeline is not yet validated.

Deliverables: experiment rankings and comparison metrics; optional sequential updates.

## Task 9 — Evaluation Harness (C9)

Run methods over multiple scenarios and repeated seeds, preferably with parallel execution.

Measure effect bias/RMSE, sensitivity interval coverage, ROI ranking agreement, budget allocation regret, stability-label validity, overlap detection precision/recall, and regret after experiments.

Use paired comparisons on shared seeds, report uncertainty intervals, and report negative results as well as positive ones.

Ensure every reported number can be regenerated by a single command.

Deliverables: evaluation scripts, CSV/JSON summaries, plots and reproducibility command.

## Task 10 — Real-Data Bridge (C11, optional after MVP)

Assess whether a suitable randomized advertising dataset is available, licensed, and compatible with the estimand.

Where appropriate, create a deliberately confounded observational subsample and compare estimates against the randomized benchmark.

For purely observational data, report diagnostics and descriptive stability only; do not claim the true causal effect is known.

Deliverables: data preparation and validation report, if feasible.

# 3. Recommended Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Python | 3.11 or 3.12 | Backend implementation |
| Numerical/data | NumPy, pandas, SciPy | Simulation, data processing, bounds |
| Storage | PyArrow/Parquet; DuckDB if useful | Journey data and queries |
| ML | scikit-learn; LightGBM optional | Propensity and outcome models |
| Statistics | statsmodels | Baselines and diagnostics |
| Optimization | CVXPY | Budget allocation and minimax regret |
| Parallelism | joblib | Repeated simulation runs |
| Schema/config | Pydantic and YAML | Validated configs and JSON output |
| Testing/quality | pytest and ruff | Acceptance tests, unit tests, linting |
| Plots | Matplotlib | Report figures and debugging |

# 4. Shared Integration Contract with Person 2

Person 2 builds the D3.js interface separately against mock JSON. Person 1 must provide stable, documented output fields and a sample fixture early. Both people must agree on field names, units, scenario identifiers, and definitions before the interface is wired to real outputs.

Include schema_version and scenario identifiers.

For each channel, expose its ID/name, costs, causal estimate, ROI (with defined units), stability label, breakdown Gamma, and sensitivity intervals by Gamma.

Expose recommended and robust allocations, with clear budget units.

Expose overlap/identifiability diagnostics and experiment rankings.

Expose evaluation summaries separately from simulator-only ground truth.

Use null or an explicit unavailable status where a value cannot be estimated; do not silently substitute zero.

Validate every exported JSON file before it is consumed by the frontend.

# 5. Suggested Repository Ownership

project/
  configs/       # scenarios and method settings
  sim/           # Person 1: simulator and interventions
  data/          # Person 1: schemas and data utilities
  methods/       # Person 1: baselines, estimator, diagnostics, sensitivity
  decision/      # Person 1: optimizer, regret, breakdown point
  experiments/   # Person 1: candidate experiments and VOI
  eval/          # Person 1: metrics and evaluation harness
  schemas/       # Shared: versioned JSON schema and fixture
  results/       # Generated outputs (avoid committing large raw data)
  viz/           # Person 2: Vite + D3.js frontend
  tests/         # Tests for backend and integration
  report/        # Shared report and figures
  Makefile       # Reproducible commands

# 6. Suggested 10-Day Plan

| Timeline | Person 1 | Person 2 |
| --- | --- | --- |
| Days 1–2 | Simulator, acceptance tests, schemas, baselines | App shell, design, mock JSON and visual scaffold |
| Days 3–4 | AIPW estimator and overlap diagnostics | Constellation and stability map |
| Days 5–6 | Sensitivity intervals, optimizer and breakdown point | Allocation, comparison and overlap views |
| Days 7–8 | Experiment selector and core evaluation | Experiment and benchmark views; integrate actual JSON |
| Days 9–10 | Validate results, run scenarios, fix statistical issues | Interaction tests, responsive polish, deployment and demo |

This is an aggressive core-project schedule, not a promise that all components will be research-validated in ten days. Prioritize the simulator, estimator, sensitivity/decision layer, core visualization, and evaluation. The time-varying estimator, GRU, live API, and real-data bridge can be deferred.

# 7. Definition of Done for Person 1

Simulator acceptance tests pass and random seeds reproduce results.

Baseline and causal estimates run end-to-end on documented scenarios.

Sensitivity intervals and their assumptions are documented and tested.

Budget allocation, regret, breakdown point, and stability labels are generated consistently.

Evaluation reports metrics for the main research questions, including uninformative or negative outcomes.

JSON output validates against the shared schema and drives the frontend without hardcoded statistical values.

A single documented command regenerates the main results.

# 8. Important Research Guardrails

Do not claim the method is novel until the literature review verifies the gap.

Do not claim true causal effects from observational data without defensible identification assumptions.

The sensitivity parameter Gamma is an assumption and requires calibration/robustness analysis.

Report how often stability labels are informative; a method that labels everything uncertain is not useful.

The experiment selector should be described as outperforming named alternatives only if the evaluation supports that claim.

Statistical validation is more important than visual polish.

Person 1 owns the correctness and reproducibility of the results; Person 2 owns their interactive presentation.